Project Planning

| Date | 04-11-2025 |
| --- | --- |
| Team ID | NM2025TMID00256 |
| Team size | 4 |
| Project name | Optimizing User, Group, and Role Management with Access Control and Workflows |
| Max mark | 4 marks |

Project Overview

The project aims to design and implement a centralized access control system that simplifies and automates user, group, and role management in organizations.
By integrating Role-Based Access Control (RBAC) and workflow automation, the system will streamline administrative operations, strengthen security, and improve efficiency.

Project Objectives

To automate user onboarding and access management through workflows.

- To design a role-based access control system that ensures data security and compliance.

- To provide administrators with a centralized dashboard for managing users, groups, and roles.

- To improve auditability with automated logging and reporting features.

- To enhance organizational efficiency by minimizing manual intervention.

| Phase | Description | Duration | Deliverables |
| --- | --- | --- | --- |
| Phase 1: Requirement Analysis | Identify functional and non-functional requirements; study existing access control systems. | 1 week | Requirement Specification Document |
| Phase 2: System Design | Design system architecture, data models, and workflow diagrams. | 2 weeks | System Design Document (ERD, DFD, Architecture Diagram) |
| Phase 3: Development | Implement backend modules (RBAC, workflows) and frontend interface (Admin/User Portal). | 3–4 weeks | Working prototype of the system |
| Phase 4: Integration and Testing | Integrate modules, perform unit, integration, and performance testing. | 2 weeks | Tested and Debugged Application |
| Phase 5: Deployment | Deploy system on a test server or cloud platform. | 1 week | Deployed System |
| Phase 6: Documentation and Review | Prepare user manual, technical report, and final project presentation. | 1 week | Final Project Report and Presentation |

3.Team role and responsibilities:

| Role |  | Responsibilities |
| --- | --- | --- |
| Project Manager |  | Overall planning, scheduling, and progress tracking. |
| System Analyst |  | Requirement gathering and design documentation. |
| Backend Developer |  | Develop RBAC logic, APIs, and workflow automation. |
| Frontend Developer |  | Create admin dashboard and user interfaces. |
| Database Administrator |  | Design and maintain user-role data structures. |
| Tester / QA Engineer |  | Conduct functional and performance testing. |

4.Tools and Technologies:

| Category | Tools / Technologies |
| --- | --- |
| Programming Languages | Python / JavaScript |
| Frontend Framework | React.js / Angular |
| Backend Framework | 55Node.js / Django |
| Database | MySQL / PostgreSQL |
| Authentication | JWT / OAuth2 |
| Workflow Engine | Camunda / Custom Workflow Logic |
| Testing Tools | Postman, JMeter |
| Project Management | Trello / Jira / GitHub Projects |

5.Risk management:

| Potential Risk | Impact | Mitigation Strategy |
| --- | --- | --- |
| Integration failure between modules | High | Frequent testing and modular design |
| Security vulnerabilities | High | Use encryption, secure authentication |
| Workflow delays or logic errors | Medium | Implement validation and fallback handling |
| Scope creep | Medium | Clearly define requirements and approvals |
| Data loss during testing | Low | Use backup and restore mechanisms |

6.Expected outcomes:

- A fully functional web-based access control and workflow management system.

- Simplified and automated user provisioning and access management.

- Improved organizational security and compliance.

- Reduced administrative overhead.

- Detailed reports and dashboards for monitoring access activity.